MQL5 MAM HFT SYSTEM

Cloud VPS (Windows Server or Ubuntu with Wine)

├── MAM/PAMM Solution (TradeToolsFX or similar)

│ └── Master Account MT5 Instance

│ └── Your Grid Trading EA

├── Client Sub-Accounts (managed automatically)

├── Python Monitoring Script

│ ├── Performance Analytics

│ ├── Risk Management Alerts

│ └── Database Logging (PostgreSQL)

└── Web Dashboard (optional)

└── Real-time Position Monitoring

|  |  |  |  |
| --- | --- | --- | --- |
| **Phase** | **Description** | **Timeline** | **Duration** |
| **Phase 1** | Infrastructure Setup and Configuration | Week 1-2 | 1-2 weeks |
| **Phase 2** | Historical Data Acquisition and Preparation | Week 2-3 | 1-2 weeks |
| **Phase 3** | Comprehensive Demo Testing and Backtesting | Week 3-5 | 2 weeks |
| **Phase 4** | Small Account Live Testing | Week 5-6 | 1 week |
| **Phase 5** | Performance Analysis and Assessment | Week 6-7 | 1 week |
| **Phase 6** | Optimization and Refinement | Week 7-9 | 2 weeks |
| **Phase 7** | Iterative Improvement Cycle (start small & iterate) | Week 9-12 | 2-4 weeks |
| **Phase 8** | Full-Scale Deployment Preparation | Week 12+ | Ongoing |